# Test summary report (Avinty)

| Duration | 18-02-2022 10:20 - 25-02-2022 17:00 |
| --- | --- |
| Program version | 0.0.1 |
| Software status | alpha |
| Test environment | staging |
| Tester | Zoltán Soós |

Main scope of this sprint to test the software about patient and patient relative’s list and examine how the program works when add, modify or delete a relative from the patient’s contact list.

Below functional operation and UI appearance have to be tested during the testing:

* patient’s list (UI appearance by specification, static testing)
* patient’s relatives table (UI appearance by specification, static testing)
* adding a new contact (functional test)
* editing relative’s datas (functional test)
* deleting a patient and/or a patient’s relative

**Summary:**

The number of manual test cases executed: 24 (all automated)

The numbers of test cases pass: 11

The numbers of test cases fail: 13

Number of UI bugs found by static testing: 5 (BUG-003, BUG-004, BUG-016, BUG-017, BUG-018)

**Pass percentage: 38%**

**Fail percentage: 62%**

Bugs priority: high: 22% (4)

medium: 33% (6)

low: 45% (8)

**Automated summary test report:** [**Allure report**](https://zotyo911.github.io/avinty)

**The risk of releasing this version is very high. Main functionalities don't work as well as expected!**

Most of the bugs were found in the relative’s new contact, and editing contact form.

**Result: 38% of the test cases passed! 22% of the bugs are high, and 33% are medium priority!**

**Exit criteria is that 80% of test cases pass and no high and medium priority bugs are there.**

This version of the program doesn’t work in accordance with the prescribed requirements and expectations. Several high and medium priority bugs found!

**In this test the 0.0.1 version of this program failed! NOT RELEASABLE!!!**

****